CO1 ASSESSMENT TOOL 2 – Agile Sprint Planning & User Story Workshop

CSA1012

SOFTWARE ENGINEERING

Project: SmartCare Assets — Intelligent Hospital Asset Tracking
and Equipment Management Platform

| Field | Details |
| --- | --- |
| Course Code | CSA1012 |
| Course Title | Software Engineering |
| CO Assessed | Apply advanced methodologies and agile project management techniques to manage software projects effectively |
| Assessment | Assessment Tool 2 – Agile Sprint Planning & User Story Workshop |
| Student Name | Ashwin S |
| Register No. | 192311410 |
| Date | August 2026 |

Annexure A – Agile Sprint Planning & User Story Workshop

Assigned Problem Statement: Intelligent Hospital Asset Tracking and Equipment Management Platform — an RFID/BLE/IoT-based system for real-time location tracking, condition monitoring, and predictive maintenance of shared medical equipment across hospital departments.

1. Project Vision and Stakeholders

1.1 Project Vision

Develop an intelligent, scalable hospital asset-management platform that enables healthcare staff to locate medical equipment quickly, monitor its utilization and condition, proactively manage maintenance, and improve operational efficiency using RFID, BLE, IoT, and intelligent analytics.

1.2 Objectives

- Provide real-time or last-known asset location for every registered piece of equipment.

- Reduce the time clinical staff spend searching for available equipment.

- Monitor equipment utilization (in-use, idle, available) continuously.

- Detect misplaced or unauthorized-zone assets automatically.

- Predict maintenance requirements before equipment fails.

- Automate alerts and work-order generation for biomedical engineers.

- Support expansion to multiple hospitals within the same platform.

1.3 Key Stakeholders

| Stakeholder | Role |
| --- | --- |
| Nurses / Clinical Staff | Locate and use available equipment during patient care. |
| Asset Managers | Register assets and associate tracking devices. |
| Biomedical Engineers | Inspect flagged equipment and perform maintenance. |
| Maintenance Technicians | Carry out repairs and servicing directed by work orders. |
| Hospital Administrators | Monitor utilization and operational KPIs; make deployment decisions. |
| Department Heads | Oversee equipment needs within their department. |
| IT / System Administrators | Maintain platform infrastructure, integrations, and security. |
| Procurement Teams | Use utilization data to inform purchasing decisions. |
| Compliance Personnel | Ensure equipment servicing meets regulatory standards. |
| Patients (indirect) | Benefit from timely availability of functioning equipment. |

2. Create Epics and User Stories

The product backlog is organized around twelve major epics that together cover the full scope of the platform, from access control through to multi-hospital scaling:

- User Authentication and Role Management

- Asset Registration and Management

- RFID/BLE Device Integration

- Real-Time Asset Tracking

- Asset Search and Availability

- Utilization and Equipment Status Monitoring

- Alert and Notification Management

- Maintenance and Work Order Management

- Predictive Maintenance Analytics

- Historical Movement and Reporting

- Infrastructure Health Monitoring

- Multi-Hospital Management

2.1 Example User Stories

Example user story under the Asset Registration and Management epic:

As an asset manager, I want to register medical equipment with a unique asset ID and tracking-device ID, so that each physical asset can be uniquely identified and tracked by the system.

Example user story under the Real-Time Asset Tracking epic:

As a nurse, I want to search for a medical device and view its current or last-known location, so that I can find required equipment quickly during patient care.

Example user story under the Maintenance and Work Order Management epic:

As a biomedical engineer, I want to receive an alert when equipment is flagged for maintenance, so that I can inspect and service it before it fails during use.

3. Define Acceptance Criteria

3.1 Asset Registration Story

Given an authorized asset manager is logged in,

When valid equipment information and a unique tracking-device ID are entered,

Then the system shall create the asset record and associate the tracking device with that asset.

Given a tracking-device ID is already assigned,

When the user attempts to assign it to another asset,

Then the system shall reject the registration and display an appropriate error.

3.2 Asset Search Story

Given a registered asset has recently been detected,

When a nurse searches using its asset ID or equipment name,

Then the system shall display its current/last-known location, status, confidence level, and last-updated timestamp.

3.3 Maintenance Alert Story

Given an asset's condition data exceeds a defined risk threshold,

When the rule engine or predictive model evaluates that asset,

Then the system shall create a maintenance work order and notify the responsible biomedical engineer.

4. Prioritize the Product Backlog

The backlog is prioritized using MoSCoW (Must / Should / Could / Won't) combined with dependency analysis, so that each increment is only scheduled once the features it depends on already exist.

| Priority | User Story / Feature | Reason |
| --- | --- | --- |
| Must | User authentication | Required before controlled system access |
| Must | Asset registration | Foundation for all tracking |
| Must | Tracking-device association | Connects physical equipment to digital records |
| Must | Gateway/device registration | Required to interpret location signals |
| Must | Basic asset search | Provides immediate user value |
| Must | Location-event processing | Core system functionality |
| Should | Movement history | Depends on tracking |
| Should | Utilization monitoring | Depends on asset and operational data |
| Should | Alerts | Depends on monitoring and rules |
| Should | Maintenance workflow | Depends on asset records and alerts |
| Could | Predictive maintenance | Requires sufficient historical data |
| Could | Advanced analytics | Depends on accumulated operational data |
| Could | Multi-hospital management | Can follow a validated single-hospital implementation |

This ordering matters: building the predictive maintenance model before reliable asset identification and data collection would be backwards, since the model requires trustworthy historical data to learn from in the first place. The Must-priority items establish identity, tracking, and search — the foundation everything else depends on — before utilization monitoring, alerting, and maintenance workflows are layered on top, with predictive analytics and multi-hospital scaling deferred until sufficient real-world data and a validated single-hospital deployment exist.

5. Plan the Sprint Backlog

Sprint 1 is defined as a two-week sprint focused on establishing the minimum foundation for tracking, rather than attempting full real-time BLE tracking in the first iteration.

5.1 Selected Sprint 1 Stories

| ID | User Story | Points |
| --- | --- | --- |
| US-01 | As a user, I want to securely log in so that I can access authorized system functions. | 5 |
| US-02 | As an asset manager, I want to register medical equipment so that it can be digitally managed. | 5 |
| US-03 | As an asset manager, I want to associate a unique RFID/BLE ID with an asset so that physical detections can identify the correct equipment. | 5 |
| US-04 | As a hospital staff member, I want to search registered equipment so that I can quickly view its details and status. | 3 |
| US-05 | As an administrator, I want to view the registered asset inventory so that I can monitor available equipment records. | 3 |

5.2 Sprint Backlog Tasks

The five Sprint 1 stories are broken down into the following actionable tasks:

- Design user, role, asset, and tracking-device database entities.

- Implement authentication and authorization.

- Develop asset-registration API.

- Create asset-registration interface.

- Implement RFID/BLE identifier association.

- Validate duplicate asset and tracking IDs.

- Develop asset-search functionality.

- Create asset inventory view.

- Implement input validation and error handling.

- Write unit and integration tests.

- Conduct sprint acceptance testing.

- Prepare Sprint Review demonstration.

6. Estimate Effort Using Story Points

Estimation uses the Fibonacci scale (1, 2, 3, 5, 8, 13) via Planning Poker-style consensus, since it forces relative rather than false-precision estimates and better reflects the uncertainty in early sprints.

| Story | Points | Justification |
| --- | --- | --- |
| US-01 — Secure login | 5 | Moderate complexity: password hashing, JWT issuance, and role-based access control across four roles, plus negative-path handling (invalid credentials, missing token). |
| US-02 — Register medical equipment | 5 | Involves new data model design (asset entity), input validation, and duplicate-ID rejection logic — several moving parts for a first-time entity. |
| US-03 — Associate RFID/BLE ID | 5 | Depends on US-02 being complete, and adds its own uniqueness constraint (a tracking ID must be unique across all assets), which is a distinct rule from asset-ID uniqueness. |
| US-04 — Search registered equipment | 3 | Read-only query against an existing data model; more straightforward once registration (US-02/US-03) exists, but still needs partial-match search and a confidence/status calculation. |
| US-05 — View asset inventory | 3 | Similar in shape to US-04 — a read-only listing endpoint — but restricted to one role, so no confidence/status computation is required. |

Total planned velocity for Sprint 1: 21 story points.

Story points represent relative effort, complexity, uncertainty, and risk — not exact working hours. The two 3-point stories (US-04, US-05) were scored lower than the three 5-point stories because they are read-only operations that build on data structures already created in earlier stories within the same sprint, whereas US-01 through US-03 each introduce new data models, validation rules, or security logic for the first time.

7. Present the Sprint Goal and Expected Deliverables

7.1 Sprint Goal

Enable authorized hospital staff to register medical assets, associate them with tracking devices, and search the resulting asset inventory through a functional prototype.

This is a deliberately narrower goal than implementing full real-time BLE tracking in the first sprint — it scopes Sprint 1 to the foundation that every later sprint depends on.

7.2 Expected Deliverables

At the end of Sprint 1, the team should have a working increment where an authorized user can log in, register an asset, assign its RFID/BLE identifier, save it, search for it, and view its details:

Login ↓ Register Ventilator V-102 ↓ Associate BLE-90821 ↓ Save Asset ↓ Search "V-102" ↓ Display: Ventilator V-102 Department: ICU Tracking ID: BLE-90821 Status: Available

The next sprint builds on this foundation by introducing gateway registration, BLE/RFID event ingestion, edge processing, current-location updates, confidence levels, and movement history, per the backlog prioritization in Section 4.